REPURLY

30-day execution plan

A focused build sequence to turn the higher-potential codebase into a sellable LinkedIn-led content-ops product.

| Prepared for | Tracy Avery |
| --- | --- |
| Date | April 2026 |

Decision in one line • Base the product on the delivery-logs / notification-channels build. • Borrow the narrow story from the best build: LinkedIn-first content ops for agencies and B2B teams. • Finish the buyer workflow before adding more channels.

# Execution principles

• One sharp wedge: Agencies or B2B teams managing LinkedIn-led content across brand and executive accounts.

• Broad backend, narrow promise: Keep the richer architecture but hide unfinished channels from marketing and most of the UI.

• Workflow before adapters: A reliable composer, approvals loop, calendar, and job detail page matter more than another platform logo.

• Trust over breadth: The product earns premium pricing through visibility, failure recovery, and operator confidence.

# 30-day plan at a glance

| Week | Primary objective | Key outputs | Go / no-go checkpoint |
| --- | --- | --- | --- |
| 1 | Scope lock and cleanup | Narrow product story, hide unfinished channels, fix obvious credibility issues | LinkedIn-first positioning is visible everywhere |
| 2 | Core workflow | Composer, target selection, approvals state changes, real scheduled posts model | User can create, route, and schedule a post |
| 3 | Operations surface | Calendar / queue, job detail, delivery logs, notifications, reconnect guidance | Team can see what happened and fix failures |
| 4 | Launch readiness | Real dashboard reads, pricing/packaging, ICP messaging, pilot checklist | Product is coherent enough for pilot selling |

# Week 1 - lock the wedge and remove distraction

• Priority work:

• Rewrite the product description everywhere to 'LinkedIn-first content ops for agencies and B2B teams.'

• Hide Threads, YouTube, and TikTok from the visible channel list and landing copy.

• Keep X, Facebook, and Instagram in code, but only expose them if their flows are genuinely clean.

• Fix obvious trust-breakers such as demo workspace connect paths, placeholder OAuth values, and snapshot-only UI where possible.

• Write a simple ICP note: who buys this, why they switch, and what the product is not.

| Expected outputs | Checkpoint |
| --- | --- |
| • Updated README / landing copy | • Every visible screen supports the same narrow story |
| • Reduced visible scope in the app | • No customer-facing mention of unfinished channels |
| • Bug list for trust-breakers |  |
| • One-page ICP note |  |

# Week 2 - finish the buyer workflow

• Priority work:

• Build the real composer with post body, assets, schedule time, and target selection.

• Turn draft / pending approval / approved / scheduled / published into a real flow, not just enums.

• Allow an approver to accept or reject and leave a short note.

• Make post-target selection workspace-aware and robust for LinkedIn.

• Store real scheduled post records that can power calendar and activity views.

| Expected outputs | Checkpoint |
| --- | --- |
| • Composer page | • A user can create a post, route it for approval, approve it, and schedule it end to end |
| • Approval actions and audit trail |  |
| • Target selection UI |  |
| • Real schedule persistence |  |

# Week 3 - operational trust layer

• Priority work:

• Build the calendar / queue as the daily operating surface with filters for workspace, target, and status.

• Finish job detail with event timeline, delivery log, retry action, and reconnect guidance.

• Make notifications useful: approval requests, publish success/failure, reconnect needed.

• Replace remaining snapshot/demo reads on activity and operations pages with real data.

| Expected outputs | Checkpoint |
| --- | --- |
| • Calendar / queue view | • An operator can explain what happened to any post in under 30 seconds |
| • Job detail page |  |
| • Useful notifications |  |
| • Real data on ops screens |  |

# Week 4 - pilot readiness and commercial prep

• Priority work:

• Refine pricing and packaging around agencies and serious B2B teams, not solo creators.

• Tighten the dashboard to show only metrics the product can back with real data.

• Create a pilot onboarding checklist: connect account, set targets, define approver, schedule first week.

• Prepare a sales demo path that shows composer, approvals, calendar, and job detail in sequence.

• Decide on one secondary channel only after the LinkedIn loop feels excellent.

| Expected outputs | Checkpoint |
| --- | --- |
| • Pricing page draft | • You can run a clean demo and onboard the first pilot without apologizing for scope |
| • Pilot onboarding checklist |  |
| • Demo script |  |
| • Post-week-4 backlog with one secondary channel choice |  |

# Definition of success on day 30

• The product tells one coherent story on every visible screen.

• A pilot customer can connect LinkedIn, create content, send it for approval, schedule it, and see what happened after publish.

• The operations surface makes failures understandable and fixable.

• You are still resisting the urge to launch as a broad all-network suite.