# Repurly Founder Launch Pack

A practical 30-day commercialization plan, revenue model, and first-10-customers playbook.

# 1. Executive verdict

Repurly looks like a real MVP with a credible path to revenue, but it is not yet commercial-grade. The app appears close to paid-pilot stage; the missing work is concentrated in the trust layer: billing, account connections, reliability, reporting, onboarding, and production hardening.

Best framing: a workflow tool for agencies and founder-led brands, not just an AI post generator.

Near-term goal: get to 5 paying design-partner customers before broad launch.

Main revenue risk: unreliable publishing or unclear ROI will create fast churn.

Main upside: a narrow, operational product with approvals, brands, and scheduling can justify premium pricing.

# 2. What success should look like in the next 30 days

| Week | Build goal | Commercial outcome |
| --- | --- | --- |
| Week 1 | Finish account connections, token handling, and publish safeguards | You can confidently demo the core promise |
| Week 2 | Add billing, invite acceptance, and customer-visible post history | You can charge first customers |
| Week 3 | Ship analytics, email notifications, and smoother approvals | You can improve retention and trust |
| Week 4 | Add tests, monitoring, dependency pinning, and launch polish | You can run a serious public beta |

# 3. 30-day execution plan

## Week 1 — Remove the core blockers to taking money

Finish social account connection flow end to end: connect, callback, token storage, refresh, reconnect, disconnect, and clear status in the UI.

Make publishing reliable: job locking, retries, idempotency, better error states, and a clear failed-job recovery path.

Add a simple health dashboard for internal use so you can see scheduled, published, failed, and retrying posts.

## Week 2 — Become chargeable

Implement Stripe checkout, subscriptions, and plan enforcement.

Complete workspace invite flow with email delivery, invite acceptance page, and role assignment.

Ship customer-facing post history with scheduled, published, failed, and needs-review states.

Publish pricing, privacy policy, terms, and a support contact path.

## Week 3 — Improve retention and proof of value

Add a lightweight analytics dashboard: posts created, posts published, publish success rate, and activity by brand.

Add email notifications for invite sent, approval requested, post failed, and post published.

Improve approvals with comment, reject, and request-changes actions.

Capture simple customer proof points: time saved, post volume, and successful publishing.

## Week 4 — Harden for public beta

Write tests for auth, billing, invites, scheduling, and publishing.

Add error tracking and basic operational monitoring.

Pin dependencies and clean deployment configuration.

Run a launch checklist pass across onboarding, support flows, legal pages, and critical edge cases.

# 4. Weekly revenue targets

Use these as operating targets, not forecasts. The point is to force the product toward paying behavior quickly.

| Week | Target result | Suggested pricing | Revenue implication |
| --- | --- | --- | --- |
| Week 1 | 3-5 serious demos booked | Use founder-led demo; no self-serve yet | Pipeline creation, not revenue |
| Week 2 | 1-2 paid pilots | £99-£149/mo pilot or £500-£1,000 setup + first month | First proof that people will pay |
| Week 3 | 3-5 total paying customers | £149-£249/mo depending on brands/users | £450-£1,245 MRR range |
| Week 4 | 5-10 paying customers | Standardise plans; keep pilots limited | About £745-£2,490 MRR |

# 5. Feature-to-dollar mapping

Build the features that directly unlock payment, trust, and retention first.

| Feature | Why it matters commercially |
| --- | --- |
| Billing | Lets you charge at all. No billing means no business, only demos. |
| Reliable social connections | Without dependable publishing, churn risk is extreme. |
| Post history + status visibility | Reduces support burden and proves operational trust. |
| Approvals and invites | Makes the product usable for agencies and clients, which increases ACV. |
| Analytics | Helps justify renewal by showing activity and results. |
| Notifications | Improves adoption by keeping the workflow moving. |
| Tests + monitoring | Protects revenue by reducing silent failures and reputation damage. |

# 6. Pricing direction

Do not compete on cheapest AI writing. Sell workflow, approvals, and reliable publishing.

Good early pricing shape: Starter for solo/founder teams, Agency plan for multi-brand teams, and a higher-touch pilot/setup offer.

Example early pricing: Starter £79-£99/mo, Team £149-£249/mo, Agency £299+/mo depending on brands and seats.

Charge setup where implementation work exists; it is valid if you are configuring brands, connections, and templates.

# 7. First 10 customers acquisition plan

The first 10 customers should come from deliberate outbound and warm network selling, not broad marketing.

## Target customer profile

Small agencies managing multiple founder or SME brands.

Founder-led B2B businesses that need regular LinkedIn output but cannot maintain a manual workflow.

Consultancies or operators who need approval before publishing.

## Offer

Pitch a clear outcome: create once, approve fast, publish across brands.

Lead with reliability and saved time, not novelty.

Offer a 30-day pilot with founder onboarding and direct support.

## Channels

Warm outreach to founders, operators, marketers, and agency owners already in your network.

Direct outreach on LinkedIn to agency owners and content leads.

Short product demos shared privately with a booking link.

A simple landing page with one promise, three screenshots, and one CTA.

## Daily founder actions

Send 10-20 targeted outreach messages.

Book 1-2 product demos.

Follow up every open conversation within 24 hours.

Capture objections and use them to prioritise product fixes.

## Sales script structure

Problem: content gets stuck between drafting, approval, and publishing.

Promise: Repurly reduces the admin and speeds up approval-to-publish.

Proof: show the workflow live in under 10 minutes.

Offer: 30-day pilot with direct support and feedback loop.

# 8. Launch checklist

Finish billing, account connections, publishing reliability, team invites, and customer-visible status screens before public launch.

Add legal pages, onboarding, and support paths before collecting payments.

Instrument error tracking and write tests before trying to scale acquisition.

Launch first to a controlled beta, then widen only after stable publishing and acceptable support load.

# 9. Blunt financial conclusion

Repurly can produce financial gain, but the codebase does not prove that it will. The commercial case is strongest if you position it as an operations workflow tool for multi-brand publishing. A realistic near-term target is to reach 5-10 paying customers and prove retention. If the app publishes reliably and visibly saves time, it has a credible path to become a small SaaS business.